BUDGET- Budgeting is an essential part of any project outlay, as it is necessary to anticipate the financial cost of a proposed project and plan ahead. The Product Manager has factored in the cost of various personnel that would be needed to execute the cloud platform. However, it should be noted that these costs could vary slightly upward or downward, not significantly as yearly wages of personnel are extracted from current reality within Ireland from a reputable website. Furthermore, there is the rational of providing two costing plan to meet the implementation date as well as a typical website will take 14weeks at a minimum from start to launch. This includes 2weeks discovery, 3 weeks design, 3 weeks revisions, 3 weeks intial development and 3 weeks of modifications (Erickson, 2018).

Costing for six weeks

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| PERSONNEL | RATE/HOUR IN EURO | AMOUNT PER DAY IN EURO  (8 HOURS) | NUMBERS OF DAYS ON THE PROJECT | TOTAL IN EUROS |
| WEB DESIGNER | 20 | 160 | 10 | 1600 |
| WEB DEVELOPER | 26 | 208 | 12 | 2496 |
| TECHNICAL ARCHITECT | 42 | 336 | 9 | 3024 |
| BUSINESS ANALYST | 24 | 192 | 6 | 1152 |
| TESTER | 25 | 200 | 7 | 1400 |
| TOTAL |  |  |  | 9672 |

.

Costing for fourteen weeks

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| PERSONNEL | RATE/ HOUR IN EURO | AMOUNT PER DAY in Euros (8 HOURS) | NUMBERS OF DAYS ON THE PROJECT | TOTAL IN EUROS |
| WEB DESIGNER | 20 | 160 | 25 | 4000 |
| WEB DEVELOPER | 26 | 208 | 28 | 5824 |
| TECHNICAL ARCHITECT | 42 | 336 | 21 | 7056 |
| BUSINESS ANALYST | 24 | 192 | 14 | 2688 |
| TESTER | 25 | 200 | 14 | 2800 |
| TOTAL |  |  |  | 22368 |
|  |  |  |  |  |

References

Erickson, B. (2018). *How long does it take to build a website? - Bill Erickson*. [online] Bill Erickson. Available at: https://www.billerickson.net/how-long-does-it-take-to-build-a-website/ [Accessed 5 Nov. 2018].

Ie.neuvoo.com. (2018). *Business Analyst salary in Ireland*. [online] Available at: https://ie.neuvoo.com/salary/Business-Analyst-salary [Accessed 5 Nov. 2018].

Ie.neuvoo.com. (2018). *Technical Architect salary in Ireland*. [online] Available at: https://ie.neuvoo.com/salary/Technical-Architect-salary [Accessed 5 Nov. 2018].

Ie.neuvoo.com. (2018). *Tester salary in Ireland*. [online] Available at: https://ie.neuvoo.com/salary/?k=Tester&l=&f=&p=1&r=&duc=&v=&source=&sort=Date [Accessed 5 Nov. 2018].

Ie.neuvoo.com. (2018). *Web Designer salary in Ireland*. [online] Available at: https://ie.neuvoo.com/salary/Web-Designer-salary [Accessed 7 Nov. 2018].

Ie.neuvoo.com. (2018). *Web Developer salary in Ireland*. [online] Available at: https://ie.neuvoo.com/salary/?k=web+developer&l=&f=&p=1&r=&duc=&v=&source=&sort=Date [Accessed 5 Nov. 2018].